## Slide 1
Bid authorization presentation
Middle/high school renovations
January 25, 2021

## Slide 2
Middle School Video Walkthrough
High School Video Walkthrough
Anticipated Construction Costs
Proposed Phasing
Timeline
FOR TONIGHT

## Slide 3
Middle School Video Walkthrough

## Slide 4
High School Video Walkthrough

## Slide 5
Anticipated Construction Costs
Bid Scope | Anticipated Construction Costs
General Construction | $3,200,000
Casework | $800,000
Mechanical and Fire Suppression | $6,800,000
Electrical and Communications | $2,400,000
Total | $13,200,000

## Slide 6
Proposed Middle School Phasing

## Slide 7
Proposed High School Phasing

## Slide 8
Project Timeline Middle/High School Renovations
- Schematic / Design Development Design: April 2020-June 2020 - Construction Documents: September 2020 – January 2021 - Bidding: January 2021 – February 2021 - Construction Starts: June 2021 - Project Complete: September 2022

## Slide 9
Q&A